## Slide 1
Unit Code: CYB6012-23AC1
Unit Name: Cyber Project 1
Facilitator’s Name: Bazlur Rashid
Risk Assessment of a small(ish) Company Assessment 3 presented by Colin Appleby

## Slide 2: What is the Current Status of Project
The final Project Proposal has been written and all supporting documentation prepared. This documentation will be submitted in a zipped file as part of this assessment.
Version control has been implemented in Sublime Merge and the repository pushed to GitHub. This repository is public and can be found at https://github.com/Csappleb-ECU/Cyber-Project---1.git. A pdf pf the commit history is included in the zip file.
Very little is known of the target company’s infrastructure other than a basic device count and the fact that a company website exists. This has meant that I have, if anything, deliberately overestimated the duration of some tasks. There may yet be a few surprises in store which may cause the some task durations to blow out.
A Gantt chart showing the tasks to be undertaken and their relationships has been prepared and a baseline recorded. This has been provided both as an MS Project (mpp) file and a Word Document displaying a screen snapshot.
As commented earlier, given the lack of detail known, task durations have been estimated at the upper end of the possible range to allow for “surprises”.
A proposed agreement between the company and myself has been drafted. This draft, which is in its early stages needs to be revised to a final form for signing by the target company.

## Slide 3: What happens Next
Firstly I need to revise and bring to its final form, the text of the proposed agreement. The agreement needs to include suitable times for onsite presence and any applicable terms and conditions.
Then a signature must be obtained for that agreement. This MUST be done before the project commences.
Once we have agreement, I can then commence the detailed risk assessment, fully documenting the process while complying with any terms in the agreement.
I need to monitor actual vs planned project durations on a regular basis and update the project plan as required.
Once enough of the risk assessment task has been undertaken (I am estimating 2 weeks after commencement) I will be able to commence analysis of the risk assessment data obtained to date.
It then only remains to complete the remainder of the project in the most efficient and time effective manner possible.