## Slide 1
Unit Code: CYB6012-23AC1
Unit Name: Cyber Project 1
Facilitator’s Name: Bazlur Rashid
Risk Assessment of a small(ish) Company Assessment 3 presented by Colin Appleby

## Slide 2: What is the Current Status of the Project
The final Project Proposal has been written and all supporting documentation prepared. All this documentation will be submitted in a zipped file as part of this assessment
Very little is known of the target company’s infrastructure other than a basic device count and the fact that a company website exists. This has meant that I have, if anything, overestimated the duration of tasks involving an onsite presence. There may yet be a few surprises in store which may cause the project duration to blow out.
A Gantt chart showing the tasks to be undertaken and their links has been prepared and a baseline recorded. This has been provided both as an MS Project (mpp) file and a Word Document displaying a screen snapshot.
As commented earlier, given the lack of known detail, task durations have been estimated at the upper end of the possible range to allow for “surprises”.
A proposed agreement between the company and myself has been drafted. This draft, which is in its early stages needs to be revised to a final form which can be presented to the target company for signing. The agreement needs to include suitable times for onsite presence and any applicable terms and conditions.

## Slide 3: What happens Next
Firstly I need to revise and bring to its final form, the text of the proposed agreement.
Then a signature must be obtained for that agreement. This must be done before the project commences.
Once we have agreement, I can then commence the detailed risk assessment, documenting the process fully throughout while complying with any terms in the agreement.
I need to monitor actual vs planned project durations on a regular basis and update the project plan as required.
Once enough of the risk assessment task has been undertaken (I am estimating 2 weeks after commencement) I will be able to commence analysis of the risk assessment data obtained to date.
Completion of the project will then be undertaken in the most efficient and time effective manner possible.